**Name:**

**Web Development Project**

**Task Breakdown**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due**  **(Planned)** | **Date Due**  **(Actual)** |
| 1. Create user story backlog | 2/21 | 2/21 |
| 2. Create low fidelity wireframes (sketches) | 2/21 | 2/21 |
| 3. Create mid and high fidelity wireframes | 2/21 | 2/21 |
| 4. Code (no styling) home page, menu, contact, order | 2/22 | 2/23 |
| 5. style home page and menu page | 2/23 | 2/23 |
| 6. code and style data page | 2/23 | 2/24 |
| 7. code (html/css/js) special occasions | 2/24 | 2/24 |
| 8. style order and contact page | 2/24 | 2/25 |
| 9. mobile responsiveness | 2/25 | 2/25 |
| 10. customer flow | 2/25 | 2/25 |